MINUTES

WEDNESDAY, JULY 24, 2019

MONTGOMERY COUNTY REGIONAL WATER & SEWER DISTRICT

South Boulevard County Building

110 W South Boulevard

Crawfordsville, IN  47933

The Montgomery County Regional Water & Sewer District met in regular session on Wednesday, July 24, 2019 at 8:30 a.m. at the South Boulevard County Building, 110 W South Boulevard, Crawfordsville, Indiana.  Present were Board members: Chairman Dan Guard, Vice Chairman Terry Hockersmith, Brad Monts, Secretary/Co-Treasurer; and Joe McCutcheon, Member.

Also present:  District Attorney Stu Weliever - Weliever, Henthorn, Harris, & Petrie, LLC.; Engineer Jim Peck; Julie Petrie-DLZ; Shannon Killion-GAI; Building Administrator Marc Bonwell; Health Administrator Amber Reed; Laura Dossett Co-Treasurer.

I.      Call to Order – Chairman Dan Guard called the meeting to order at 8:30 am.

II.    Minutes

The minutes of the June 24, 2019 regular meeting.  Brad Monts moved to approve.  Terry Hockersmith seconded.  Motion passed 4-0.

III.   Astbury Water Technologies Report

Tom Astbury was unable to attend the Sewer District meeting and via email sent the 	Board members his monthly report. {See Attached}

Chairman Guard stated he had recently toured the wastewater treatment plant and several questions arose which he will send to Mr. Astbury.

IV.    VS Engineering Report

Engineer Sam Weber stated that the work on the laterals continues and in the area of

the lift station, will or could guardrails be installed.  {See Attached}

V.     SR32/CR400E Sewer Expansion Construction Project Report – Julie Petree – DLZ

To date eleven laterals have been installed and the contractor may be requesting more 	time from the board to complete the project.

VI.       Nucor Road WWTP Capacity Analysis Update - Shannon	Killion - GAI

The proposed 20-year flow projection would yield 1.2 million gallons per day.  They 	are currently working on expanding the sewer plan to 300,000 gallons. The initial 	expansion would be to go conservative.  The projection would be to go to bid next fall.  	Ms. Killion stated her initial proposed findings have been reported to the RDC.  The 	RDC will explore different ways to fund the project through TIF funds.

VII.   New Business

A.  Front Porch Real Estate – Roger Brackett – Single-family Construction SR32E

Mr. Brackett representing his client, Mr. Savage explained to the Regional Water & 	Sewer Board what questions they had regarding cost to connect to the collection 	system 	and Mr. Savage has an option to purchase 23 acres on SR32E.  After discussion, Board 	members advised that the Specs & General Rules of Procedure for connection to the 	system have not been implemented and suggested that Mr. Savage contact the 	subcontractor on the project for a price for the installation of piping.

.

VIII.   Treasurers Report

A.  SR32/Nucor Road Sewer Expansion Collection System Construction Claims

Payee			Invoice #	 Amount 	Date

DLZ			824723  	$ 33,877.98 	6/28/19

Eagle Valley		1830-8		   98,207.00	7/8/19

Total 		$132,084.98

Brad Monts moved to recommend approval of the DLZ and Eagle Valley 	claims 	for 	$132,084.98 to the Redevelopment Authority for payment.  Terry Hockersmith 	seconded.  	Motion passed 4-0.

B.  Approve Accounts Payable Claims - $23,586.52

Terry Hockersmith moved to approve claims as presented $23,586.52.  Joe McCutcheon 	seconded.  Motion passed 4-0.

IX.    Other Business

County Engineer Jim Peck stated to the Board that he has been acting as the engineer for 	the district and requested official authorization to act in that capacity on behalf of the 	district.  The District’s Attorney, Stu Weliever suggested that the district request 	authority from the County Commissioners to authorize Mr. Peck to consult on behalf of 	the district.  The regional sewer board is a separate entity.  Chairman Guard advised he 	will schedule an administrative meeting with the other two Commissioners to discuss 	the matter and will report to the Board at the August meeting.

IV.     Adjourn

Having no other business to come before the Board, Brad Monts moved to adjourn. Joe McCutcheon seconded. The motion passed 4-0.

The meeting adjourned @ 9:45 a.m.

Next regular meeting on Wednesday, July 17, 2019 @ 8:30 am

Respectfully Submitted by Recording Secretary

Laura Dossett - Co-Treasurer - MCRWSD

Approved this ___ day of August, 2019.

______________________________________

Dan Guard, Chairman