2nd Request for Quotes

Date:  November 13, 2025

Re:	Demolition Quotes for 3920 E. US Highway 136, Crawfordsville, Indiana

Quotes due:   Monday, December 8, 2025 @ 8 am

Montgomery County is inviting interested contractors to provide a quote to demolish a structure located at 3920 E US Highway 136 in Montgomery County.  Quoted prices should include proper demolition of the structure, hauling off material, capping wells, abandoning septic systems, and backfilling foundations.

Overview

All work is to be performed to County Code and in compliance with all EPA, IDEM, OSHA regulations.

Demolition Contractor must be licensed, insured, and bonded. Demolition Contractor must carry a minimum of $1 Million aggregate general liability insurance.

Demolition Contractor must submit contractors proposed contract for review.

Demolition Contractor will provide a secure site with erosion control measures as needed or required by MS4/SWPPP.

Demolition Contractor will obtain demolition permits. Montgomery County permit fees will be waived.

Demolition Contractor to confirm that utilities are disconnected.

A representative will be available to schedule a pre-quote tour of the buildings and site if requested.

Proposed Schedule:

- Quotes are due and will be opened at the December 8, 2025 @ 8 am at Board of Commissioners meeting.

- Quote awarded, contract approved and notice to proceed issued at the Friday, December 19, 2025 Board of Commissioners meeting.

- Begin demolition within 30 days of Notice to Proceed.

- Demolition complete within 20 days of the start of demolition.

If you have any questions, please contact Marc Bonwell, Building and Zoning Administrator at 765-364-6493 or marc.bonwell@montgomerycounty.in.gov.

Property– Demolition of House and patio.

This is a single-family home, approximately 1,305 square feet in size on a foundation with a 10 square foot patio.

1.	Raze and remove the house and patio.  Remove and dispose of all demolition debris including foundation. Remove all rubbish from property including landscaping adjacent to single family dwelling.

2.	Owner will remove any personal property prior to demolition date. Any remaining items will be part of the demolition.

3.         Contractor will delineate any hazardous materials on site.

4.         Remove interior slabs, foundations and footings.

5.	Backfill demolition area to perimeter grade with contractor supplied clean fill.

Material not to exceed 3” maximum sized aggregate.

6.	Well: Remove pump and cap.

7.	Septic system: Daylight tank, remove cover and fill with sand.

8.	All salvage / scrap metal and material at time of bid acceptance becomes the property of demolition contractor.

Required information for quote:

Name of Company and contact information

Quote amount

Proof of Aggregate General Liability Coverage of at least $1 million

Submit quote in writing or via email:

In writing:

Montgomery County Commissioners Office, 1580 Constitution Row – Suite E, Crawfordsville, Indiana, 47933

Via email:

lori.dossett@montgomerycounty.in.gov